Team Task Categorization (5 Groups of 2)

Our team is organized into 5 strategic units. Each group consists of 2 members to allow for peer review and pair programming.

Group A: Data Ingestion & PDF Engineering

Focus: Converting raw SCERT/CBSE textbooks into high-quality digital assets.

- Task 1: Build the extraction pipeline using Unstructured or PyMuPDF to detect headers, tables, and LaTeX.

- Task 2: Implement the Diagram Extractor—auto-cropping images, uploading to S3, and tagging them with metadata IDs in MongoDB.

Group B: MongoDB Atlas & Retrieval Specialists

Focus: The "Search" brain of the system.

- Task 1: Configure MongoDB Atlas Vector Search ($vectorSearch) and Keyword Search ($search).

- Task 2: Develop the RRF (Reciprocal Rank Fusion) aggregation logic and the "Context Pack Builder" (neighboring chunk expansion logic).

Group C: AI Orchestration & MCP Developers

Focus: Building the "Hands and Brain" using FastAPI and MCP.

- Task 1: Develop the Core Orchestrator state machine (Blueprint Planning $\rightarrow$ Generation $\rightarrow$ Export).

- Task 2: Build the MCP Servers (Syllabus Tool, Diagram Tool, Retriever Tool) to standardize how the LLM interacts with data.

Group D: Quality Assurance & DeepEval Integration

Focus: Ensuring the AI produces reliable, exam-ready content.

- Task 1: Integrate the DeepEval framework into the generation loop to check for Faithfulness and Relevancy.

- Task 2: Build the Regeneration Logic—handling cases where questions fail the quality threshold and logging "Quality Scores" for every generated paper.

Group E: Frontend & Document Export (The Formatter)

Focus: The user experience and the final deliverable.

- Task 1: Build the Teacher Dashboard (Blueprint input, Question preview, and Manual regeneration UI).

- Task 2: Develop the Document Formatter—converting JSON/LaTeX/Images into a perfectly styled, enterprise-grade DOCX or PDF.

Enterprise Project Timeline (Initial Sprint)

| Group | Week 1-2 | Week 3-4 |
| --- | --- | --- |
| A | PDF Extraction Prototype | S3 Diagram Tagging & Chunking |
| B | MongoDB Schema & Vector Setup | Hybrid Search & RRF Tuning |
| C | Orchestrator Logic Setup | MCP Tool Server Development |
| D | DeepEval Test Case Design | Automated Regeneration Loop |
| E | React UI Framework | LaTeX to DOCX Rendering Engine |